Porter County American Rescue Plan

Sub Committee Infrastructure and Facilities

Monday, May 2, 2022, 1.:00 p.m.

Commissioners’ Meeting Room Chambers

Porter County Administration Center 155 Indiana Ave., Valparaiso IN 46383

Voting Members Present:

Jeff Good

Sylvia Graham

Mike Jessen

Citizen Members Present:

James Hazzard

Curtiss Streitelmeier

NonVoting Member

Mike Novotney

Jeff Good opened the meeting.

Minutes:

Motion:  Sylvia Graham moved to approve the minutes of the April 13, 2022 and April 22, 2022 meetings.   Mike Jessen seconded the motion and so approved.

Project Scoring:

Jeff Good explained they will pass out scoring sheets for each project.  They will talk about each, score  and then hand the sheets to Vicki Urbanik.  She will total and come up with an average.  That average is what will get forwarded to the Central Committee.

Failed Porter County Storm Water Systems - $3,430,000 including:

New South Haven: $180,000

Salt Creek Commons (Sable Dr): $750,000

Carriage Hills: $1,250,000

Stimson Drain: $1,250,000

These will be scored together because they are all failed.

Porter County Flood Reduction Systems - $720,000 * changed to $1.34 Million including:

Salt Creek Commons - $410,000

Willowcreek Rd & 700 North - $310,000 * changed to $930,000

Mike Novotney stated the total request as shown on the Agenda should be a total of $1.34 Million.  Salt Creek Commons - $410,000 and Willowcreek Rd & 700 North $930,000.  This is correct to get to the original ask of $6 Million.

Shorewood Forest Storm Water Project: $685,000

Porter County Agricultural Society Electrical Enhancements - $777,513 including: -

Electrical Upgrades: $607,513

Generator: $170,000

Porter County Coroner Morgue & Transit Vans - $650,000* Changed to Zero $0

Jeff Good asked Vicki Urbanik if this qualifies.  Vicki explained there is a provision in public health that provides for emergency operation facilities.  She is not sure if this falls into that category.  If there is a project they want to pursue and it is not an enumerated use they have options.  They can follow the Final Rule and designate their own enumerated use as long as it is justified why needed. Or put it in the Revenue Replacement Category which can be used for any government purpose.

Sylvia Graham stated it has been mentioned that the jail bond will be up shortly.  That would leave funds that could be used for this purpose. Jeff Good replied there is no land for this.  There will be additional costs for this building.  The committee has been instructed to not create additional operating costs.  Jim Hazzard stated there is a need for this but not at this point.

Motion:  Curtiss Streitelmeier moved to pull the request of the Porter County Coroner Morgue & Transit vans.  James Hazzard seconded the motion and so approved.

Izaak Walton League - $700,000

Recycling & Waste Reduction District - $1,000,000 * changed to Zero $0

This does not have land available.  There will be additional operational costs.  They have their own tax rate which was not hurt during COVID.  They have the ability to raise their rates if they need funds.  It is needed but they are having trouble keeping help.  They have not done enough of the beginning work to meet the deadlines.

Motion: James Hazzard moved to pull the request of the Recycling & Waste Reduction District. Curtiss Streitelmeier seconded the motion and so approved.

Pleasant Township Trustee - $150,000

Indiana Dunes Tourism - $3,000,000

Tourism was hit hard by COVID.  It is a large project.  They are their own taxing unit.  They had a Revenue Loss but they did not submit for that.  This is a new project.  It is needed but not as this project.  The National Park Service does not help financially.  They are in the process of redoing contracts.  The DNR took most of the money.  Those contracts are bothersome. They came to the county before this submission saying their roof and air conditioning is going out. Not once did they go to the National Park system for help.  Units that have their own funding source and their own board and attorneys, do not come to the County unless they need something.  This should be a National Park Welcome Center.  The Indiana tribes own casinos.  Have they been asked for money?

Could this be scored at a lesser amount?  The building is owned by the County Commissioners.  A lot of Federal Funds went into the construction of that building.  There is a lease with the National Park Service.  They said the sales from the gift shop would be staying local.  They haven’t sold a lot of t-shirts over the years.  The County is already working on a 10-mile trail.   $2.23 Million covers the interior improvements.

Motion:  Sylvia Graham moved to score on a $1.1 Million request.  Motion died for lack of a second.

Porter Co Conservation Trust - $100,000 * changed to $75,000

Part of their request was to buy new equipment.  Two and one half years ago the Storm Water Department bought a new Argos.  It was suggested that the two could partner.  Part of the Charter for Storm Water Management is they have to have an outreach program.  This would fit that requirement.  This property came from the Park Department.  They have worked hard on this land.  Everyone wants something new but with that comes insurance and upkeep.

Motion:  James Hazzard moved to reduce the amount to $75,000.  Curtiss Streitelmeier seconded the motion and so approved.

Mike Novotney’s concern is that the sanctuary is within the town of Chesterton.  Even if it takes some doing to figure out how do to this with it being in Chesterton, it is still cheaper than purchasing a new piece of equipment.  If they get the lesser amount it has to be spent on that item.  The money of this motion is not for an argos.  The equipment is to maintain and do additions to the sanctuary.  This is investments in water, sewer and broadband.

VLACD – Blackhawk Beach - $952,000 * changed to $285,000

This deals with storm water outside the County’s jurisdiction.  This is ARPA money so it is separate.  From a water shed perspective, the County is responsible for anywhere from 20% to 30% of the water shed that is in the Blackhawk Beach area.  That means it is unincorporated Porter County water ending up in this area.  It is suggested that they take 30% of the request and score that amount.

Motion:  Jeff Good moved to reduce the request to $285,000.  James Hazzard seconded the motion and so approved.

VLACD Cardinal Lane - $340,000 * changed to Zero $0

This is a replacement of water lines.

Motion: Jeff Good moved to pull the request of the VLACD Cardinal Lane. James Hazzard seconded the motion and so approved.

The County is not in the water business.  This is a utility that has funds coming to it.  This is their political subdivision they are responsible for.  If it didn’t have a revenue source tied to it that would be different.

VLACD Kettle Lake - $700,000

This is a storm water project.  $560,000 is what Mike Novotney has in his notes as their request.  The proposal says $417,000.  There are no easements.  There are eight or nine homeowners involved.  Mike said if the property owners are agreeable to appraisals and easements, it could be done quickly or could take a year.   Internal properties have the most impact.  Some crossing of county roads will happen.   The watershed there is all VLACD.

Shirley Heinze/Porter County Storm Water Partnership – $717,000 including:

Porter County Storm Water - Kemper Ditch: $235,000

Shirley Heinze – Property Acquisition: $482,000

These were put together for scoring because if you do only one the other doesn’t make sense.  They both rely on the other.  Shirley Heinze will take over a regulated drain from the County.   This will be a cost savings.

Public Comment

Gary Brown – He was not aware this meeting was going to be held today.  He felt at a loss at the last meeting because most of the time was spent talking about the property owner.

Public Comment was closed.

Walt Breitinger – Will the public be given a chance to comment on the projects before the next vote.  Jeff Good replied this was it.  They were scored today.  Attorney McClure stated It has not been decided if the Steering Committee is going to have public comment or not.

Organization					Rank			Recommended Funding

Flood Reduction Systems			281				$1,340,000

Failed Storm Water Systems			275				$3,430,000

Shorewood Forest Storm Water		272				$685,000

Porter Co Ag/Expo				272				$777,513

Shirley Heinze – Storm Water partnership	268				$717,000

Porter County Conservation Trust		261				$75,000

Pleasant Twp Trustee				253				$150,000

Blackhawk Beach				165				$285,000

Izaak Walton League				161				$700,000

Indiana Dunes Tourism			138				$3,000,000

Kettle Lake					130				$700,000

$11,859,513

Motion:  James Hazzard moved to advance the requests to the Steering Committee as

ranked.  Curtiss Streitelmeier seconded the motion and so approved.

The meeting adjourned.